## Slide 1
Create a Formal Risk Management Strategy
Strategize with the business in mind, but be prepared to act alone.
Info-Tech's products and services combine actionable insight and relevant advice with ready-to-use tools and templates that cover the full spectrum of IT concerns.© 1997 - 2012 Info-Tech Research Group

## Slide 2: Introduction
Formal risk management strategies add value beyond simply mitigating risk, but IT must prove this value to the business to gain their buy-in, and involvement.
CIOs, IT Managers
C-level Executives, Project Managers
IT departments that want their organization to leverage risk management practices as part of their day-to-day operations.
IT departments that are looking to formally manage risk rather than using ad-hoc risk management approaches.
Let the business know what IT is doing to proactively manage risk through a formalized risk management strategy.
Get what you need from business executives, department heads, and staff when identifying, assessing, and mitigating risk.
Understand scenario-based risk management, its steps, and how to best communicate to business stakeholders.
This Research Is Designed For:
This Research Will Help You:

## Slide 3: Executive Summary
Involve relevant business stakeholders with a formal risk management strategy
Business involvement in risk management can sometimes be difficult to achieve if executives view it as an added cost, or a barrier hindering business processes.
It is up to IT to prove the value of risk management to the business, and gain their involvement. Organizations with a formal risk management strategy were approximately 80% more successful in obtaining involvement from business stakeholders.
Maximize risk management success with a formal risk management strategy
Risk management success is defined by seven key benefits: project completion, managing IT-related business risks, delivering IT services in line with business requirements, securing data, communicating cost and benefits of risks, supporting business compliance, and complying with external laws and regulations.
Organizations who implemented a formal risk management strategy had approximately 53% more risk management success than those who used an ad-hoc approach.
Chart: Business Involvement Success (%)
|
Ad-hoc Approach | 0.49
Formal Strategy | 0.88
Chart: Risk Management Success (%)
|
Not Involved | 0.3
Involved | 0.73
Chart: Risk Management Success (%)
|
Ad-hoc Approach | 0.53
Formal Strategy | 0.81
Boost risk management success with business involvement
Business involvement adds value during the risk identification, assessment, and mitigation phases. When the business is involved, IT gains perspective and insights that it otherwise wouldn’t be able to obtain on their own.
Organizations successful in gaining business involvement had approximately 59% more risk management success than organizations without business involvement.

## Slide 4: Stop reacting, and formally manage risk to increase your risk management success by 53%
Risk management is an ongoing process that continuously evolves as the organization grows, and matures. Managing risk isn’t solely preparing for security breaches, and creating disaster recovery plans. It should apply to every project, personnel group, data archive, vendor relationship, IT process, business operation, and technology.
Managing risk uncovers IT, and business capabilities. Formalizing risk management gives both IT, and the business a chance to review its assets, processes, procedures, and identify key areas of risk exposure. IT can then work with the business to fill in the gaps, improving overall business success. An Info-Tech survey defined Ad-hoc Approach and Formal Strategy as:
Ad-hoc Approach: Undocumented, and unmanaged means of responding to risk. Respondents selected “We don`t do this at all”, “Ad-hoc approach; sometimes applied”, or “Ad hoc approach; usually applied”.
Formal Strategy: Documented, and managed risk management process. Respondent selected “Standard process applied” or “Documented and managed process applied”.
Organizations with formal risk management strategies had 53% more risk management success than organizations that used an ad-hoc approach.
Managing any business is all about managing risk. My major concern is where the business risks are not understood. When they are not understood there is a false sense of security, and no informed decisions. In fact, there is no management at all, just everyone hoping all goes well.
- Phil Hayes, Infrastructure and Security Manager
Survey: Info-Tech Research Group, N = 74
Risk Management Success:
Formal Strategy vs. Ad-hoc Approach
Chart: Risk Management Success (%)
| Ad-hoc Approach | Formal Strategy
 | 0.53 | 0.81
53% Increase

## Slide 5: Leverage formal risk management to cover all risk areas, and to maximize business collaboration
Formal risk management strategies that promote IT and business collaboration generate the most success in identifying, assessing, mitigating, and communicating risk. This collaboration enables IT to constantly communicate risks throughout the entire risk management process. This adds value when establishing the necessary roles, responsibilities, and resources for effective mitigation plans. The following aspects of risk management are covered in this storyboard: Establishing risk scenarios allows an organization to understand which risks they are exposed to. This will be covered in the Identify Risk section of this storyboard. Determining risk severity includes pointing out the category of risk sustained by an organization, the likelihood of these risks, and their impact level. This will be covered in the Assess Risk section. Build a risk response plan, and take action against risk by using a risk profile tool to identify projects and responsibilities related to addressing risks. This will be covered in the Mitigate Risk section. Communicate risks to the business by reporting risk, and agreeing to risk mitigation plans on an ongoing basis. Continuously update your risk profile after informal, and formal meetings with the business. This will be covered in the Communicate Risk section.
A formal risk management strategy engages the business, and boosts business involvement success 80% more than ad-hoc approaches.
Chart: Business Involvement Success (%)
| Ad-hoc Approach | Formal Strategy
 | 0.49 | 0.88
Survey: Info-Tech Research Group, N = 81
Business Involvement Success:
Formal Strategy vs. Ad-hoc Approach
80% Increase

## Slide 6: Create a formal communication plan to keep the business on-point for risk management
Know when and how to communicate to your stakeholders to optimize business involvement.
When beginning your risk management strategy, you will ideally be communicating at several junctures throughout the process:
  At the preliminary risk identification stage
  When verifying accuracy of impact, and likelihood during the risk assessment
  When assigning roles to the mitigation of specific risk events
  On a consistent, preferably monthly basis for a one hour meeting to discuss risk, and update the risk profile.
Once clear risk management responsibilities have been assigned, either through the RMSC or on a smaller scale, the communication of success metrics, and needed adjustments must be done on a regular basis. Without this level of communication, the business will not see the overall benefit of risk management, and the practice could fall by the wayside.
Leverage the RMSC to filter any risk reports that are sent to the business to summarize the overall success of risk management.
Business& IT
Communicate Risk
Identify Risk
Assess Risk
Mitigate Risk
Communication is the all-encompassing activity in risk management. Don’t neglect it, or risk management efforts will fail.

## Slide 7: Present the breakdown of risk to the business using the dashboards in Info-Tech’s WCO IT Risk Profile Tool
Use the WCO IT Risk Profile Tool to show the business how each risk scenario is impacting the organization along with action plans to follow at a high level.
Use this tab to show the business that IT has done their homework. Showing the business where the organization faces the greatest severity of risk, and recommended actions at a high level is another step in communicating risk. When the business sees IT is prepared with dashboards, they will have more confidence in IT for targeting the correct risks with the appropriate mitigation strategies for each risk. This will increase the business’ chances of funding, and supporting mitigation efforts.
Please ensure you are using the table on the tab labeled “6. Dashboards”.
Each risk scenario has pie graphs that breakdown severity and risk actions to take.

## Slide 8: Easily communicate the organization’s full risk profile using Info-Tech’s WCO IT Risk Profile Tool
Use the WCO IT Risk Profile Tool to communicate to the business the evaluation of the organization’s risks.
Your risk management project is not yet complete. This tool should be updated with new data on a regular basis to ensure that it communicates accurate information to the business. Use this tab as a reference for building out a detailed action plan. IT should leverage the accumulation of information for every risk event when structuring their action plan for mitigation to maximize its effectiveness.
The entirety of this table should be populated based on your completion of the previous tabs.
Please ensure you are using the table on the tab labeled “7. Risk Reporting”
Any significant changes to the “Risk Reporting” tab would likely indicate a need to update the business on the organization’s current risk profile. Keep to your communication schedule, but update the business as needed.
Info-Tech Insight

## Slide 9: Finalize, and present the risk mitigation plan using Info-Tech’s Risk Management Action Plan template
Why and how to use this template:
.
A Risk Management Action Plan Template is meant to be used in conjunction with the WCO IT Risk Profile Tool to select, prioritize, and present a set of discrete risk mitigation actions. This template allows the IT leader, or other responsible parties, to communicate to relevant stakeholders the main risk mitigation actions that will be taken once the organization’s risk profile has been completed or updated. The majority of the information asked for can be taken directly from the completed WCO IT Risk Profile Tool (specifically, the tab labeled “7. Risk Reporting”).
Modify this template to suit enterprise needs. Supply the appropriate company-specific information wherever square brackets are present (e.g. [company name]). Also be sure to delete any other grey text.
Prioritize your major risk management actions into one document to focus attention, and communicate more effectively to the business.
Transpose the top ranked risks from tab “7. Risk Reporting” into the template in order to focus on the most pressing risks. Focus on the top 10 to 20 risks, ranking from most to least severe.

## Slide 10: Conclusion
Communicate Risk
Frequently communicate severe risk, and risk management successes to business leaders who are interested in high-level results. Formal strategies were 103% better in communicating risk than ad-hoc approaches.
Leverage business executives who sit on the RSMC to continuously update the lines of business on current risks. Organizations who had business involvement were 76% better in communicating risk than those without it.
Value of Formal Risk Management
Formal risk management strategies provide benefit in seven key areas: external compliance, business compliance, the communication of costs and benefits of risk, data security, IT service delivery, management of IT-related business risks, and IT project completion.
Formal strategies saw 107% more benefit in these key areas than those who used ad-hoc approaches, on average.
Identify Risk
Use risk scenarios to formally identify risk events. Risk scenarios allow IT to capture risk across the entire organization, not just technology-related risks. Formal strategies were 85% better in identifying risk than ad-hoc approaches.
Approach the business with Risk Identification Interview Templates to target the important concerns of business leaders. Organizations who had business involvement were 79% better in identifying risk than those without it.
Assess Risk
Formally assign risk categories along with likelihood, and impact values to each risk event to capture an initial risk score. Formal strategies were 59% better in assessing risk than ad-hoc approaches.
IT should do the majority of the risk assessment effort. Ask the business to simply verify initial risk scores, likelihood, and impact values. Organizations who had business involvement were 143% better in assessing risk than those without it.
Mitigate Risk
Identify contributing and mitigating factors, mitigation effort, and residual risk for each risk event before taking action, and assigning risk accountability. Formal strategies were 67% better in mitigating risk than ad-hoc approaches.
Invite C-level business management to sit on the RMSC, and ensure the business understands its accountability in mitigation plans. Organizations who had business involvement were 98% better in mitigating risk than those without it.

## Slide 11: Info-Tech Research Group Helps IT Professionals To:
Sign up for free trial membership to get practical
solutions for your IT challenges
www.infotech.com
Quickly get up to speed with new technologies
Make the right technology purchasing decisions – fast
Deliver critical IT projects, on time and within budget
Manage business expectations
Justify IT spending and prove the value of IT
Train IT staff and effectively manage an IT department
“Info-Tech helps me to be proactive instead of reactive – a cardinal rule in a stable and leading edge IT environment.
  - ARCS Commercial Mortgage Co., LP
Toll Free: 1-888-670-8889