## Slide 1
Manage Stakeholder Relations
Make proper stakeholder management a habit.
Info-Tech's products and services combine actionable insight and relevant advice with ready-to-use tools and templates that cover the full spectrum of IT concerns.© 1997 - 2014 Info-Tech Research Group

## Slide 2: Our understanding of the problem
This Research Will Help You Prevent or Resolve the Following Situations:
This Research Will Help You:
This Research is Designed For:
CIO
Senior IT Management
Organizations of any size, and in any sector
Identify stakeholders
Analyze and prioritize stakeholders
Effectively manage and communicate with stakeholders
Monitor and measure the effectiveness of your stakeholder management process
New stakeholders that appear as if from nowhere and derail your initiatives
Unawareness of who the key stakeholders and decision makers are for you and your organization
Stakeholders that you had considered to be unimportant who develop a groundswell of opposition to your objectives
Supportive stakeholders who suddenly turn on you or reverse their position
IT is running smoothly and according to plan but stakeholders are dissatisfied with the level of service being provided
Other departments which seem to be cannibalizing your resources and budget
You recognize that stakeholder management is key to attaining your goals but are unsure of how to determine if you are improving your stakeholder management abilities

## Slide 3: Executive Summary
As a CIO, you are responsible for addressing a wide variety of competing demands of many different stakeholders.
Stakeholders can be difficult to identify; it is often these hidden stakeholders that can unexpectedly derail your agenda.
Understanding which of your stakeholders are most important and determining the best way to address the needs of each one can be complex and time consuming.
Invest the time in the use of structured stakeholder identification methods in order to ensure that nobody gets left behind.
Classify your stakeholders according to their ability to impact your agenda. Leverage those who can provide support and align those who may choose to obstruct.
Design a stakeholder management plan and a communication plan to tailor your approach for maximum success.
Use metrics to evaluate your current state of stakeholder management and re-measure to track your progress over time. Use the metrics to highlight where to focus your attention.
Stakeholder management is more important than you realize. Surveys have found that stakeholder management is the number one factor in CIO success.
Stakeholder management is an everlasting process. The stakeholder landscape is constantly shifting. Proactively and perpetually engage with your stakeholders, and update your plan and approach on an ongoing basis.

## Slide 4: Info-Tech is ready to assist. Book a free guided implementation today!
Section 2: Validate Your Stakeholder List
Get the whole picture: Review your list of stakeholders and your approaches to finding them. Discuss areas of weakness and possible hidden stakeholders.
Section 3: Review Stakeholder Influence and Prioritization
Analyze your stakeholder map: Recognize who the most important stakeholders are and where to focus your efforts. Notice their motivations and any downstream influencers or stakeholders who could impact your stakeholders’ opinions.
Section 4: Review Your Stakeholder Management Strategy
Implement your stakeholder management plan: Plan to keep your stakeholders supporting your initiative and strategize to convert your blockers or mitigate their effects.
Section 5: Measure Your Stakeholder Management Progress
Check your progress: Re-check your stakeholder satisfaction and compare your results against the baseline data you took before you began this blueprint to see how far you’ve come.
Book a Guided Implementation Today: Info-Tech is just a phone call away and can assist you with your project. Our expert Analysts can guide you to successful project completion. For most members, this service is available at no additional cost.*
*Guided Implementations are included in most advisory membership seats.
Here are the suggested Guided Implementation points in the Stakeholder Management project:

## Slide 5: Key Insights
Stakeholder management is more important than you realize; it can make or break your IT project, organization, and career.
Poor stakeholder management can undermine your and your department’s credibility within the organization.
Both executives and project managers have lost their jobs due to mismanaging their stakeholders; don’t be one of them.
Realize that you have more stakeholders than you think you do.
You need to think broadly and analytically to uncover hidden stakeholders.
You may not intuitively know who all of your stakeholders are; it takes investigative analysis to uncover the less obvious ones.
The stakeholder landscape is constantly shifting; revisit and update your stakeholder analysis when change occurs.
Know where to focus your efforts.
Only some stakeholders are critical to your success; determine the most important stakeholders and focus your efforts on them.
However, don’t forget about the collective; a large number of unimportant stakeholders can collectively be a major force.
Loud stakeholders aren’t necessarily important ones; it’s stakeholders who can influence your success who are important.
Listening to your stakeholders is not enough; you must take their feedback seriously and act on it accordingly.

## Slide 6: Key Insights
Do unto others as they would have done unto themselves.
Understand that there’s no substitute for the human touch.
Realize that stakeholder management is a continuous process.
Create alignment between stakeholder objectives and your own; don’t fight your stakeholders’ objectives with your own.
Treat important stakeholders as unique individuals and tailor your approach to ensure positive and effective interaction.
One-on-one face-time with key stakeholders can be very meaningful; take advantage of these opportunities.
Don’t wait for your stakeholders or their opinions to change; be proactive by monitoring and continuously engaging with them.
Stakeholder management doesn’t end with the plan – it is an ongoing process that must be constantly executed and monitored.

## Slide 7
Section 1: Make the Case
Define a stakeholder.
Benefit from Stakeholder Management.
Improve your Stakeholder Management Process.
Measure your Stakeholder Management Capability.
Make the Case
Identify Stakeholders
Analyze Stakeholders
Manage Stakeholders
Monitor Stakeholder Management

## Slide 8: Section 1: Make the Case
Deliverables
What You Will Achieve in this Section
Insight
Stakeholder management is more important than you realize; it can make or break your IT project, organization, and career.
Reiterate why stakeholder management is a key factor in your success as a leader.
Achieve a best-practice stakeholder management process.
Select metrics to measure your stakeholder management capability.
Selected metrics for measuring stakeholder management success.
Baseline measurements of your stakeholder management success metrics.

## Slide 9: Stakeholder management is critical to CIO success
Source: Booz and Company, Memo to the CEO
Source: Booz and Company, http://www.booz.com/media/file/BoozCo_Memo-to-the-CEO.pdf
In a study conducted by Booz & Co of over 60 CIOs, the number one success factor for a CIO is “strong stakeholder management skills.”
Every CIO interviewed emphasized the importance of stakeholder management and strong partnerships with the business.
More than 75% of CIOs focus on “people and skills” when they first enter a CIO role.
    For the CIO to be an effective leader, she/he needs the support of the CEO and top executives to connect him/her with the business leaders and ensure that stakeholders understand their role in furthering technology.

## Slide 10: Define stakeholder and stakeholder management
A stakeholder is “any group or individual who can affect or is affected by the achievement of the organization’s objectives” (Freeman, 1984).
Stakeholder Management is the process of forming, monitoring, and maintaining constructive relationships with key parties to achieve organizational objectives by managing expectations and creating positive relationships.
Goals of Stakeholder Management:
The key objectives of Stakeholder Management are to improve outcomes, increase confidence, and enhance trust in IT.
Obtain commitment of executive management for IT-related objectives. Enhance alignment between IT and the business. Improve understanding of business requirements. Improve implementation of technology to support business processes. Enhance transparency of IT costs, risks, and benefits.

## Slide 11: Implications of ineffective stakeholder management
Challenges of stakeholder management can result from a self-focused point-of-view. Avoid these challenges by thinking bigger than yourself.
Challenges
Stakeholders are missed or new stakeholders are identified too late.
IT has a tendency to only look for direct stakeholders. Indirect and hidden stakeholders are not considered.
Stakeholders may have conflicting priorities, different visions, and different needs. Keeping every stakeholder happy is impossible.
IT has a lack of business understanding and uses jargon and technical language that is not understood by stakeholders.
Implications
Unanticipated stakeholders and negative changes in stakeholder sentiment can derail initiatives.
Direct stakeholders are identified, but unidentified indirect or hidden stakeholders cause a major impact to the initiative.
The CIO attempts to trade off competing agendas and ends up caught in the middle and pleasing no-one.
There is a failure in understanding and communications, leading stakeholders to become disenchanted with IT.

## Slide 12
Dive Deeper Into Our Research
by Clicking One of the Elements Below
Find out how Info-Tech makes your job easier. Contact Us Today: Toll-Free (US & Canada): 1-888-670-8889