## Slide 1
Five Secrets to Optimize Your People, Technology, and Budget
You can do anything, but you can’t do everything.

## Slide 2: Info-Tech’s process
2.1 Identified resource capacity
2.2 Identified resource demand
3.1 Optimized resource plan
3.2 Identified opportunities to leverage your resource strategy
CIO: Structure your project
CIO: Leverage & monitor your resource
plan
PMO: Build and optimize your resource plan
1.1
1.2
3.1
1.1 Go/no-go decision on resource strategy investment
1.2 Defined metrics and goals
Defined project plan
Key Phase Outcomes:
Resource Strategy Project Plan
Resource Optimization Opportunity Overview Template
Info-Tech Tools and Templates:
Resource Optimization Workbook
Resource Optimization Primer Email
Resourcing Strategy Interview Guides
Time Tracking Survey
Resource Optimization Time Tracking Template
Resource Strategy Issue and Change Log
Resource Optimization Opportunity Overview Template
3.2
2.1
2.2
1-2 WEEKS ONE TIME
3-18 WEEKS UPFRONT
2 WEEKS + ONGOING

## Slide 3: Our understanding of the problem
CIO and Heads of IT
Identify your IT resources (both people and technology).
Assess your resource capacity and demand to determine under or overutilization.
Optimize your resources to balance resource capacity with demand.
Prove that IT can meet the needs of the business.
PMO and Heads of Project Delivery
Service Owners / Managers
Collect resource data in an efficient and effective way.
Analyze resource data to ensure that projects and operations can be completed as required and with the requested resources.
Present the data to the CIO and make suggestions on the most appropriate optimization method.

## Slide 4: Executive summary
IT is frequently under pressure from the business to deliver projects and services within tight deadlines. When IT cannot deliver on the people or technology side due to resource constraints, IT is often perceived as a bottleneck or inhibitor to success.
Without documented data on the use of people and technology resources, CIOs do not have the evidence they need to demonstrate the strain on IT and the need for increased staff or budget to cover demand.
Software available on the market is expensive and building from scratch is cumbersome. CIOs need reliable processes and tools to be successful.
Leverage Info-Tech’s resource optimization blueprint, tools, and templates to get started on your resource strategy today. Our approach is grounded in COBIT 5, and provides a three-level maturity model for CIOs to right-size the effort and time they put into the program. Info-Tech’s five steps include:
    Structure the project to meet your defined goals
    Identify your people and technology capacity
    Identify your people and technology demand
    Optimize your resource strategy
    Leverage your resource strategy
Turn “I think” into “I know.” Take the emotion out of decision making by using data to prove the need for budget and staffing changes.
Right-size your resource strategy! You don’t need to know or do everything to get results – know your limits and plan within them.
Take an agile approach to optimization – and if you don’t succeed the first time, try again.

## Slide 5: Maximize the value of your people and technology resources through effective planning and optimization
A resource strategy is a high level plan of how IT resources will be spent in a year. The resource strategy details which people and technology resources are available, how they will be utilized, and ensures spending and utilization is matched throughout the year.
Resource strategies should enable the corporate and IT strategies. To do so they need to be designed purposely with business objectives in mind. Too often, an organization’s resource usage is reactive, or ad hoc. These “band-aid” solutions to resourcing mean that organizations are unable to meet project needs on time, on budget, and result in reputational losses to IT when they are unable to deliver.
Organizations with optimized resource strategies turn data into action. By doing so, IT moves from a reactive to a proactive footing, anticipating problems before they are problems.
60%
47%
50%
cited the risk of increased project costs as a top challenge.
of IT and PMO leaders selected resource over-commitment as their top pain point.
The #1 risk of not improving resource planning and capacity is the inability to complete projects on time.
ACCORDING TO THE 2014 RESOURCE MANAGEMENT AND CAPACITY PLANNING STUDY BY PLANVIEW
Source: Planview

## Slide 6: Harness the benefits of an optimized IT resource strategy
  Limit unplanned costs by knowing when resource needs are coming and procuring at the most affordable times, in the most accurate quantities. Leverage this to build, buy, or rent (contract) people and technology based on demand.
Optimize Spending
1
Ensure the most appropriate resources are on the most appropriate projects, and have concrete data on your project planning effectiveness to improve your processes.
Increase Effectiveness
5
Limit employee need for “fire-fighting” and level work expectations to ensure productivity throughout the year, and identify when and why overtime hours are needed.
Improve Employee Morale
4
TOP 5 BENEFITS
Be able to demonstrate how your capacity constraints are limiting your ability to complete work, and the opportunities you are missing due to lack of resources.
Demonstrate Proof of Resource Need
2
Increase the number of projects delivered on time and on budget through effective IT planning, the appropriate allocation of resources, and the visual demonstration of IT productivity.
Improve Client Satisfaction
3

## Slide 7: Improving your resource and capacity planning maturity will help to limit the following pain points
Chart: Pain Points for Organizations with Low and High Resourcing Maturity*
| Over-committed resources | Constant change that affects assignments and availability | Inaccurate resource estimates | Inability to identify the right resources at the right time for project assignments | Insufficient visibility into resource capacity | Lack of combined, holistic view of both resource capacity and pipeline demand
Low Maturity (n=87) | 83 | 66 | 60 | 43 | 77 | 75
High Maturity (n=59) | 41 | 36 | 28 | 15 | 14 | 15
Variance
60%
63%
28%
32%
30%
42%
Source: Planview

## Slide 8: Invest in resource optimization to increase project quality, cut costs, and improve IT-business alignment
SIGNS YOUR ORGANIZATION MAY NEED A RESOURCING STRATEGY…
I need a quantitative way of tracking and demonstrating the work and value that IT generates for the organization
I’ve noticed teams frequently work overtime and I need evidence on the need to increase IT staffing
I feel like my teams are constantly in firefighting mode
I feel like IT has more work than we are able to complete
I’m concerned that if I turn down projects, the business will cut IT out of the process and shadow IT will increase
Project delays are frequent and impact other IT work
I feel like the business doesn’t know why they should care about IT capacity challenges
IT frequently gets additional priority projects, and I need to demonstrate the impact these have on IT work
An optimized resource strategy is more than a staffing plan. It’s an opportunity to have critical conversations with the business about what IT can and cannot deliver based on empirical evidence, and to demonstrate what opportunities exist if capacity was increased.
Info-Tech Insight

## Slide 9: Understand the difference between resource planning, management, and strategy
RESOURCE PLAN
RESOURCE MANAGEMENT
Day-to-day monitoring and direction of employees at the project level.
Audience: Project Managers, Project Sponsors, Project Teams, Operations Managers
RESOURCE STRATEGY
High level view of how people and technology resources will be utilized throughout the year.
Provides a clear picture of demand vs. supply of resources.
Audience: CIO, IT Governance Committees, Boards, CFO, CEO, Lines of Business Leads
Detailed view at the role level of how projects and operational work is staffed.
Audience: PMO, Project Managers, Operations Managers
This blueprint focuses on resource strategy
Strategy
Plan
Management
INPUT:
The plan determines who and what is managed.
INPUT:
The strategy indicates what projects are staffed.
INPUT:
The plan provides reporting on project status – for the strategy.
INPUT:
Management provides reporting on staff skills, capabilities, and project status.
OUTPUTS FROM STRATEGY, PLANNING, AND MANAGEMENT ARE INPUTS TO EACH OTHER.

## Slide 10: Leverage Info-Tech’s tools and templates to overcome key resource strategy development challenges
In consultation with clients and industry experts, Info-Tech has identified some of the most common challenges in creating a resource strategy. This blueprint is designed to help simplify this process for the CIO and Project Managers executing this project. This project will help you overcome these challenges and take the pain out of designing your resource strategy.
Building the tool
Determining the best way to represent and communicate the data
Right-sizing the effort to collect data
Finding the time to do the work
Don’t build your tool from scratch or buy expensive software! Instead, leverage Info-Tech’s Resource Optimization Workbook and the usage instructions provided in this blueprint.
Info-Tech’s Resource Optimization Workbook provides you with key graphics on your people, technology, and cost utilization, with specifics on who to share these with and why.
This Blueprint provides you with a variety of opportunities to right-size your data collection and effort based on the time you have to devote to the initiative and the information you currently have available.
There is no workaround here – getting this project done will take time. However, Info-Tech’s streamlined methodology and Guided Implementation support takes the guesswork out of the process and provides the needed materials to get the project done right.
Key Challenges
Opportunities to Leverage this Blueprint
Metrics
# of hours to build a resource optimization tool internally from scratch X salary of individual
$ cost of buying an external tool from procurement to implementation
# of hours required to build tools, templates, and process for data collections X cost of doing so

## Slide 11: Anyone can do this project – optimize some, many, or all of your resources with Info-Tech
Address all resources in your optimization exercise.
Input supply and demand information for every resource into the tool or use resource management software.
This method will require rigorous data collection and analysis. It will take significant time and effort to complete.
Focus your optimization exercise on the resources that are difficult to obtain, such as people only, or some of your most critical and/or expensive resources.
Complete data entry exercise as directed and optimize to level supply and demand at or near the maximum threshold.
This method should take about three weeks depending on your resources.
Are you low on time, money, and staff to complete the resource optimization exercise?
Do you have money, time, and staff available to optimize some of your resources?
Do you have the capacity to run a significant resource optimization exercise?
Every CIO can leverage Info-Tech’s methodology by right-sizing this project. Benefits will be realized even if only one resource is optimized.
Focus your optimization exercise on your most constrained resources only.
Complete the data entry exercises as directed and optimize to ensure that your constrained resources are consistently utilized at or around the maximum threshold.
This method should only take about one week of work.

## Slide 12: Use Info-Tech’s blueprint to help you to optimize technology and personnel resources and make the case for growth
This blueprint is designed to provide a step-by-step process to help organizations of all sizes and in all industries build a resource strategy. Variation for completing the project changes not based on the size of the organization – but on the amount of work involved. Each organization should look at the maturity levels and data collection options and right-size this for themselves.
Chart: 
Build and optimize your resources
CIO: Structure
your project
PMO: Identify technology and personnel capacity
PMO: Identify your technology and personnel demand
PMO: Optimize
your resource
plan
CIO: Leverage
and monitor your
resource
plan
Assess
Build
Implement

## Slide 13: Info-Tech offers various levels of project support to best suit your needs
DIY Toolkit
Guided Implementation
Workshop
Consulting
“Our team has already made this critical project a priority, and we have the time and capability, but some guidance along the way would be helpful.”
“Our team knows that we need to fix a process, but we need assistance to determine where to focus. Some check-ins along the way would help keep us on track.”
“We need to hit the ground running and get this project kicked off immediately. Our team has the ability to take this over once we get a framework and strategy in place.”
“Our team does not have the time or the knowledge to take this project on. We need assistance through the entirety of this project.”
Degree of Customization
Diagnostics and consistent frameworks used throughout four options
Info-Tech Involvement

## Slide 14
Optimize people, technology, and budget – project overview
Best-Practice Toolkit | 1. CIO Brief 2. Structure the Project | 3. Identify Resource Supply 4. Identify Resource Demand | 5. Optimize the Resources 6. Leverage the Strategy
Guided Implementations | Scoping call to establish the relevance of this project for your organization Discuss your current state assessment and project plan | Determine the current capacity for technology and people resources Discuss the project, and non-project demand for technology and people resources | Review your resource strategy conflicts and test optimization methods Discuss and seek out opportunities to leverage the strategy and reports
Onsite Workshop | Module 1: Assess and Plan | Module 2: Develop a Resource Management Strategy | Module 3: Optimize and Identify Opportunities to Leverage the Resource Strategy
 | Phase 1 Outcome: Documented key metrics Identified key pain points and project goals Identified desired maturity level Built project plan | Phase 2 Outcome: Built the resource strategy | Phase 3 Outcome: Optimized the resource strategy Identified opportunities to leverage the strategy
1. Structure the Project
2. Build the Strategy
3. Leverage the Strategy

## Slide 15: Workshop overview
Day 1 | Day 2 | Day 3 | Day 4
Workshop Day | Advisory Days |  | Workshop Day
Morning Itinerary Identifying resourcing pain points Identify key goals and metrics Afternoon Itinerary Identify your desired maturity level Develop the project purpose statement | Morning Itinerary Identify resource supply Afternoon Itinerary Identify non-project resource demand | Morning & Afternoon Itinerary Identify project resource demand | Morning Itinerary Review the utilization graphs Identify optimization opportunities Afternoon Itinerary Conduct sensitivity testing Determine report use cases
This workshop can be deployed as either a four or five day engagement depending on the level of preparation completed by the client prior to the facilitator arriving onsite.
The light blue slides at the end of each section highlight the key activities and exercises that will be completed during the engagement with our analyst team.
Contact your account representative or email Workshops@InfoTech.com for more information.