## Slide 1
Drive Real Business Value with an HRIS Strategy
An HRIS roadmap that is aligned with your organization’s priorities provides a clear path forward for both HR and IT.
Info-Tech's products and services combine actionable insight and relevant advice with ready-to-use tools and templates that cover the full spectrum of IT concerns.© 1997 - 2015 Info-Tech Research Group

## Slide 2: Phase 1 outline
Complete these steps on your own, or call us to complete a guided implementation. A guided implementation is a series of 2-3 advisory calls that help you execute each phase of a project. They are included in most advisory memberships.
Guided Implementation 1: Establish a Vision and Structure for Your HRIS Strategy Proposed Time to Completion (in weeks): 2 |  | 
Step 1.1: Understand the importance of a HRIS strategy | Step 1.2: Structure the project | Step 1.3: Align HR and business objectives
Start with an analyst kick off call to establish a vision for your HRIS project. Set your expectations and define the scope accordingly. | Identify key stakeholders to create a project team that involves all relevant parties (HR, IT, business users). | Create a business model to identify HRIS drivers and enablers. Make sure to align HR objectives with organizational goals.
Then complete these activities… Define the scope of the HRIS strategy. | Then complete these activities… Create the project team. Outline roles and responsibilities in a RACI chart. | Then complete these activities… Build and complete an HRIS business model. Assess your current capabilities. Align your objectives with technology capabilities.
With these tools & templates: HRIS Strategy Project Charter |  | 
Phase 1 Results & Insights: Create a vision that resonates with the different stakeholders and develop a business model that aligns to their needs. |  | 
Call 1-888-670-8889 or email GuidedImplementations@InfoTech.com for more information.

## Slide 3: Step 1.1: Create Project Vision and Structure
PHASE 2
PHASE 3
PHASE 1
1.1
1.2
2.1
2.2
3.1
3.2
Build an Implementation Plan
Map Current State
Create Project Vision and Structure
Gather Requirements
Prototype Processes
Finalize the Blueprint
ACTIVITIES:
Establish the vision for the HRIS strategy project.
Identify stakeholders and assemble a project team.
Assign roles and responsibilities for the duration of the project.
OUTCOMES:
Vision Statement
Project Charter
RACI Chart
Scope Statement
2.3
Evaluate
Alternatives

## Slide 4: Use Info-Tech’s HRIS framework to understand the transition from core to strategic
Reporting | Employee Self-Service | Manager Self-Service | BI & Analytics
Payroll Administration
Benefits Administration
Core HR Records
Position Management
Organizational Structure
Time and Attendance
Leave Management
Scheduling
Performance Management
Talent Acquisition
Compensation Planning
Workforce Planning
Core HR functions are combined into a single, highly-integrated solution, simplifying operation and support. Advanced functionality builds upon the core to further enable HR and operations functions.
Strategic modules support HR and organizational objectives.
Learning & Development
Offboarding and Onboarding
Workforce Management
Core HR
Talent Management
Strategic HR
Succession Planning
Strategic
Core

## Slide 5: Define core HR functionality
Payroll Administration
Benefits Administration
Core HR Records
Position Management
Organizational Structure
Core HR
Reporting | Employee Self-Service | Manager Self-Service | BI & Analytics
What kind of things can I do? | How does it impact my business?
Support the day-to-day administration of employee records, payroll, and benefits. | Faster processing of information. Streamlining of labor-intensive processes.
Provide leadership with integrated visibility into basic workforce metrics, compensation, and organizational structure. | Enhanced decision-making capability for leadership. Foundation for developing more advanced HR programs.
Centralize record keeping in a single “source of truth.” | Reporting provides a complete view of the organization.
Core HR functions are combined into a single, highly-integrated solution, simplifying operation and support.
Core HRIS modules includes: HR Records, Payroll, and Benefits, and optional Position Management and Organizational Chart.
Strategic
Core

## Slide 6: Define workforce and talent management functionality
Reporting | Employee Self-Service | Manager Self-Service | BI & Analytics
Time and Attendance
Leave Management
Scheduling
Performance Management
Talent Acquisition
Advanced functionality builds upon the core to further enable HR and operations functions. There are two major components: Workforce Management Systems (WFMS) and Talent Management Systems (TMS).
Learning & Development
Offboarding and Onboarding
Workforce Management
Talent Management
Strategic
Core
What is Workforce Management?
WFMS focuses on day-to-day employee time management, including time and attendance, leave/absences, and scheduling.
Key benefits include: Compliance. Cost savings through overtime and schedule optimization. Operational efficiencies when integrated with core HRIS. Employee self-services and manager time management. Data accuracy and transparency.
What is Talent Management?
TMS provides end-to-end coverage of employee development, including talent acquisition, on/offboarding, learning and development, and performance management.
Key benefits include: Cost savings through effective recruiting and onboarding. Retain employees through career development and skills training. Increased employee engagement. Compensation and performance alignment (creating a performance-driven culture and retaining top performers).

## Slide 7: Define strategic HR functionality
Strategic functionality not only fully supports organizational objectives, but enables the organization to perform future-facing activities like planning and predictive analytics. Modules include Compensation Planning, Workforce Planning, and Succession Planning.
What kind of things can I do? | How does it impact my business?
Enable managers to make more informed decisions using employee and workforce data and market trends. | Enhances managerial decision-making accuracy and timeliness. Equips managers with better tools to engage and develop talent.
Create a decentralized model for employee and manager self-service. | Increased productivity and autonomy through self-service. Enhanced employee communication and collaboration.
Harness the power of predictive analytics. | Increased preparedness and ability to anticipate changes in human capital.
Compensation Planning
Workforce Planning
Strategic HR
Succession Planning
Reporting | Employee Self-Service | Manager Self-Service | BI & Analytics
Strategic
Core

## Slide 8: Establish and broadcast your vision for HRIS to drive shared understanding with your stakeholders
1.1.1
30 Minutes
Purpose
Ideal Outcome
Answer the following questions:
Why are you pursuing the HRIS project?
What does your organization want to accomplish through this exercise?
Who is the project going to benefit?
Set a direction for your project by clarifying your purpose, visualizing the ideal outcome in terms of HRIS, and imagining what success looks like. Having a vision for the project and consistently communicating it throughout is a way to create shared understanding in your stakeholder group.
Answer the following questions:
What is the ideal state of HRIS across the organization?
Image of Success
Answer the following questions:
What does success look like?
What kind of things will your organization be able to do when you succeed? How will you measure success?
OUTPUT
Vision Statement
Distill the answers into a vision statement.
Your vision is your call to action and should resonate with the different stakeholders involved in the project, including those in HR, IT, or the business, and eventually the vendor that your organization embarks on an implementation journey with. Take the opportunity to align the message with your organizational values and culture.

## Slide 9: Use Info-Tech’s HRIS Strategy Project Charter to outline your project plans
HRIS Strategy Project Charter
1.1.1
Use your charter as a project management tool. Use this master document to centralize the critical information regarding the objectives, staffing, timeline, and expected outcome of the project.
Prior to project launch, prevent confusion by creating a clear plan that outlines the essential information and project steps.
Consider the common pitfalls that can cause IT projects to fail. Plan and take clear steps to avoid or mitigate these concerns.
Build project management in at the beginning:
Document the project sponsor of the project.
Identify purpose, goals, and objectives.
Identify the project risks and mitigation strategy.
Build a cross-functional project team and assign responsibilities.
Define project team expectations and meeting frequency.
Develop a timeline for the project with key milestones.
Identify metrics for tracking success.
Receive approval for the project.
Populate the relevant sections of your project charter as you complete activities 2.2.1, 2.2.2, 3.1.1.
INFO-TECH DELIVERABLE

## Slide 10: Define the scope of the project and set expectations
v
In Scope
A critical success factor is getting commitment from HR and IT upfront. There needs to be a clear and firm understanding of roles and responsibilities. An HRIS project is a long-term and costly engagement. Set expectations right from the start.
– Debbie Elliott, Principal Consultant, Elliott D & Associates
Establishing the parameters of the project in a scope statement helps define expectations, and provides a baseline for the allocation of resources and the planning of work effort. Future decisions will be based on the scope statement.
Scope Creep
Well-executed requirements gathering will help you avoid expanding project parameters, drawing on your resources, and contributing to cost-overruns and project delays.
Out of Scope
Out-of-scope items should also be defined to alleviate ambiguity, reduce assumptions, and further elucidate expectations for stakeholders. Out-of-scope items can be placed in a backlog for later consideration.
Create Project Management Success
Invest time upfront to plan the project and define the scope. Use this blueprint to learn how to incorporate project management best practices.

## Slide 11: Activity: Define the scope of the HRIS strategy
1.1.2
30 Minutes
Start by understanding what the HRIS strategy is going to cover.
All organizations have different needs when it comes to their HRIS projects. There is no standard boundary for creating an HRIS strategy. You need to address critical questions such as: What are the major coverage points? Is HRIS going to span across all HR processes?
With the project team, formulate a scope statement. Decide which processes and functions the HRIS strategy will cover.
HRIS Strategy Project Charter
INPUT
OUTPUT
Project Scope and Parameters
Whiteboard
Markers
Materials
Project Team
Participants
Ask the following questions:
Who is going to be using the system?
How will different users be interacting with the system?
What will users need to do and how will the system satisfy those needs?
What are the objectives that need to be addressed?
1
2

## Slide 12: Info-Tech Research Group Helps IT Professionals To:
Sign up for free trial membership to get practical
solutions for your IT challenges
www.infotech.com
Quickly get up to speed with new technologies
Make the right technology purchasing decisions – fast
Deliver critical IT projects, on time and within budget
Manage business expectations
Justify IT spending and prove the value of IT
Train IT staff and effectively manage an IT department
“Info-Tech helps me to be proactive instead of reactive – a cardinal rule in a stable and leading edge IT environment.
  - ARCS Commercial Mortgage Co., LP
Toll Free: 1-888-670-8889