## Slide 1
Project Management
World Class Operations – Impact Workshop

## Slide 2: Introduction
Investing in a formal Project Management (PM) process is critical to project success. Rigorous PM practices will result in more successful projects that deliver greater value to the organization at a lower cost.
IT leaders seeking to implement a standard project management process, or to improve their organization’s current project management processes.
IT leaders seeking to introduce formal tools and templates that can be used by project managers and project staff at each phase of the project lifecycle, and that match the level of project risk and complexity.
IT leaders looking to establish a Project Management Office (PMO), or to help the current PMO increase project and project portfolio success.
Learn how your current project management processes can be improved, or how a new process can be established.
Understand the activities involved in each phase of the project lifecycle and learn which tools and templates should be used to complete these activities.
Learn how to adapt project management tools, templates, and activities based on each project’s risk and complexity level.
Establish a PMO or improve the current PMO so that it can better support projects and increase the value of the project portfolio.
This Research Is Designed For:
This Research Will Help You:

## Slide 3: Beyond Practical Research – Workshops Get You To Results
Workshops: Leverage Best Practices Research and Get to Action
Unlike other Research firms, Info-Tech believes it’s important to help our members as they work on process improvements.
We offer a 40-hour workshop, which guides you to make systematic improvements to your core processes.
Workshops are designed to help focus attention, create alignment, and ensure best practices are put to work at your organization.
Our workshops help you get to immediate impact and results and are tailored to your situation and needs.
Workshops: Focused on You Implementing Improvements
The goal of each Capability Optimization Workshop is to create tangible benefits
and clear improvements through process improvement guidance.
Specific deliverables, goals, metrics, and outcomes are established for
each workshop.
Successful workshops will leverage our years of analyst experience and
  written research to provide an engaging experience which focuses
  on getting you to measurable results.
Each workshop begins by diagnosing the current state, and then
focuses on providing guidance and analysis to lead you to high impact improvements
based on best practice research.
Three and six month follow-ups will occur to guide you as you realize benefits.
Info-Tech Workshops provide the best practices and guidance necessary to help you build a World Class Operation
Capability Optimization Workshop
Diagnose Current State
Right-Sizing Process
Process Design
Measuring
Benefits
Guidance & Support

## Slide 4: Project management processes
Project management can be broken down into individual processes, all of which involve risks that must be managed.
Scope Management
Time Management
Cost Management
Quality Management
Risk Management
Procurement Management
Human Resource Management
Stakeholder Management
Communications Management
Organizational Change Management
Benefits Realization

## Slide 5: Project management activities
Project management activities should be carried out in four distinct phases.
1. Initiating
Identify stakeholders
Develop project charter
Kick-off the project
2. Planning
Create Project Plan
      Determine scope
      Work breakdown structure
      Staffing plan/resourcing
      Risk management plan
      Quality management plan
      Communications plan
      Organizational change management plan
      Benefits realization plan
3. Executing
Manage stakeholders
Manage the team
Manage scope
Monitor risks
Quality control
Obtain sign-off
4. Closing
Handover to operations
Final sign-off & acceptance
Archive documents
Post-mortem review

## Slide 6: Workshop Outline
 | Name | Learn How to: | List of deliverables
Module 1 | Identify project level and initiate the project | Assess current state Identify PM activities Identify project levels and control points Identify and analyze stakeholders Develop a project charter | PM Maturity Assessment PM activities and process flow Project level definitions Project Level Assessment Project control points Stakeholder Register Project Charter
Module 2 | Create the project plan | Define scope Create a WBS Create a staffing plan Identify and evaluate risks Create a quality control plan Create a communications plan Create an OCM plan Create a benefits realization plan | Scope Statement Staffing Plan Risk Management Workbook Quality Management Workbook Communications Management Plan Change Impact Assessment and Messaging Plan Learning and Development Plan Benefits Management Plan

## Slide 7: Workshop Outline
 | Name | Learn How to: | List of deliverables
Module 3 | Manage, monitor, and control the project | Kick-off the project Manage stakeholders Manage the team Manage changes to scope Monitor and control risk Perform quality control Obtain sign-off on deliverables | Project Status Reports Project Status Calculator Project Sponsor Status Meeting agenda Issue Log Project Team Status Meeting agenda Team Performance Evaluation Change Control Process Change Log Deliverable Sign-off form
Module 4 | Close the project, track benefits, and set up a PMO | Close the project Conduct post-project activities Track and measure benefits Set up a PMO | Final Sign-off and Acceptance form Handover to Operations Post-Mortem Review Post-Implementation Review Track and Measure Benefits PMO Charter PMO Process Compliance Checklist PMO Projects Scorecard PMO PM Skills Inventory

## Slide 8: Module 1: Identify project level and initiate the project
1.2 Assess current state
1.3 Identify PM activities
1.4 Define project levels
1.5 Identify stakeholders
1.6 Develop project charter
1.1 Make the case
Introduce PM processes
Introduce PM
Complete PM Maturity Assessment
Map out PM activities by phase
Define project levels (1-2-3)
Identify control points for each level
Set workshop expectations
Identify stakeholders
Analyze influence/
involvement
Identify roles and responsibilities
Review charter inputs
Identify charter components
Match charter to project level
Introduce Maturity Assessment Tool
Identify gaps in current process
Introduce Project Level Assessment

## Slide 9: Module 2: Create the project plan
2.2 Develop a WBS
Create a scope statement
2.3
Create a staffing plan
2.4 Identify and evaluate risks
2.5 Develop a quality plan
2.6 Create a commun-
ications plan
2.1
Define scope
Review WBS methods
Identify the elements of a staffing plan
Identify risks
Define quality metrics
Review communication plan inputs
Create a communication plan
2.7 Create an OCM plan
2.8 Create a benefits realization plan
Assess change impact
Draft key change messaging
Create a learning and development plan
Identify and document benefits
Create a benefits tracking and measurement plan
Create a benefits reporting plan
Create a WBS
Understand Level 3 OCM
Create a benefits realization plan
Create risk response plans
Use requirements to finalize scope
Create a staffing plan
Create a quality plan

## Slide 10: Module 3: Manage, monitor, and control the project
3.2
Manage stakeholders
Create an agenda for the project stakeholder kick-off meeting
3.3 Manage the team
3.4 Manage changes to scope
3.5 Monitor and control risks
3.6 Perform quality control
3.1
Kick-off the project
3.7 Obtain sign-off on deliverables
Understand best practices for project sponsor meetings, status reports, and issue logs
Resolve common stakeholder challenges
Understand best practices for project team meetings
Resolve common team challenges
Assess team performance
Develop a change control process
Deal with multiple minor changes
Track risks and response plans
Perform a risk audit
Set quality targets
Ensure that deliverables meet requirements
Create an agenda for the project team kick-off meeting
Obtain deliverable sign-off
Measure and report on quality metrics

## Slide 11: Module 4: Close the project, track benefits, and set up a PMO
4.2
Conduct post-project activities
Identify project close and handover activities
4.3 Track and measure benefits
4.4 Set up a PMO
4.1 Close the project
Perform a Post-Implementation Review
Implement Knowledge Management for projects
Track and measure benefits
Achieve benefits realization
Define key PMO objectives
Choose a PMO model
Conduct a Project Post-Mortem
Define PMO scope
Determine success criteria and metrics

## Slide 12: Project Management Workshop Primary Deliverable: Best-Practice Approach to Project Management Adapted to your Organization
Process and tool for assessing the risk and complexity of each project
Project planning templates that match the risk and complexity of the project
Project execution templates and tools that will assist you in successfully monitoring and controlling project progress
Project Management Office tools and templates that will allow you to track and measure the success of project management at your organization
Best-practice process for assessing the risk and complexity level of projects
Project planning, execution, and close templates adapted for project level
Means of tracking and measuring project progress and success

## Slide 13: Project Management Workshop Core Deliverables
Five key deliverables will be completed during the workshop:
Identify Project Level and Initiate the Project
  PM Maturity Assessment
  Project Level Assessment
  Project Process and Control Points
  Stakeholder Register
  Project Charter
Create the Project Plan
  Scope Statement
  Staffing Plan
  Risk Management Plan
  Quality Management Plan
  Communications Management Plan
  Change Impact Assessment and Messaging Plan
  Learning and Development Plan
  Benefits Management Plan
Manage, Monitor, and Control the Project
Best practices for Project Sponsor Status Meetings
Best practices for Project Team Status Meetings
Project Status Calculator
Project Status Reports
Issue Log
Project Team Performance Evaluation
Change Control Process
Change Log
Best practices for obtaining deliverable sign-off
Close the Project and Track Benefits
Best practices for Final Sign-Off and Acceptance
Best practices for Project Handover
Post-Mortem Review
Post-Implementation Review
Track and measure project benefits to ensure that the benefits defined in the business case are realized after the project is implemented
1
2
3
4

## Slide 14: Project Management Workshop Core Deliverables
Create and Set up a Project Management Office (PMO)
  PMO Charter
  PMO Scope: Identify the services to be offered by your PMO
  PMO Success Criteria
  PMO success metrics that can be measured and reported to stakeholders
  PMO PM Skills Inventory
  PMO Process Compliance Checklist Tool
  PMO Projects Scorecard Tool
5
Five key deliverables will be completed during the workshop:

## Slide 15: Project Management Workshop: Built on World Class Research, Experience, and Standards
Research Process
PMI Driven
Based on the Project Management Body of Knowledge (PMBOK)
Over 6 months of research and development
Based on primary and in-field research
Tools & Templates
Project Level Assessment
Project Charter
Benefits Management Plan
Communications Plan
Organizational Change Plan
Quality Management Plan
Risk Management Plan
Project Status Reports
Project Status Calculator
Process Compliance Checklist
283 page Research Report
32 in-depth activities and exercises