## Slide 1
Change and Release Management
World Class Operations – Impact Workshop

## Slide 2: Purpose: Establish a right-sized Change and Release process
Decrease change turnaround time and minimize risk to the live environment with appropriate Standard Operating Procedures (SOPs).
Infrastructure Managers, Change Managers, and Release Managers who need to re-evaluate their Change and Release Management process, because of:
    High frequency of deployments
    Too many change related incidents
    Slow change turnaround time
    Lack of stakeholder buy-in
    Too many unauthorized changes
    Too many emergency changes
    Too many failed deployments or deployments that require re-work
Establish a formal, right-sized Change and Release management process.
Adapt SOPs to facilitate and support your Change and Release management process.
Reduce the number of deployments.
Increase the success of deployments
Reduce the number of change-related incidents.
Develop an implementation plan to establish your new Change and Release process.
Track and measure the success of your new process.
This Research Is Designed For:
This Research Will Help You:

## Slide 3: Beyond Practical Research – Workshops Get You To Results
Workshops: Leverage Best Practices Research and Get to Action
Unlike other Research firms, Info-Tech believes it’s important to help our members as they work on process improvements.
We offer a 40-hour workshop, which guides you to make systematic improvements to your core processes.
Workshops are designed to help focus attention, create alignment, and ensure best practices are put to work at your organization.
Our workshops help you get to immediate impact and results and are tailored to your situation and needs.
Workshops: Focused on You Implementing Improvements
The goal of each Capability Optimization Workshop is to create tangible benefits
and clear improvements through process improvement guidance.
Specific deliverables, goals, metrics, and outcomes are established for
each workshop.
Successful workshops will leverage our years of analyst experience and
  written research to provide an engaging experience which focuses
  on getting you to measurable results.
Each workshop begins by diagnosing the current state, and then
focuses on providing guidance and analysis to lead you to high impact improvements
based on best practice research.
Three and six month follow-ups will occur to guide you as you realize benefits.
Info-Tech Workshops provide the best practices and guidance necessary to help you build a World Class Operation
Capability Optimization Workshop
Diagnose Current State
Right-Sizing Process
Process Design
Measuring
Benefits
Guidance & Support

## Slide 4: Why should you invest in formal Change and Release Management?
Change and Release Management is critical to the ability of IT to provide reliable service.
Un-managed and ad-hoc approaches result in:
A formal process results in:
Fewer deployments
Fewer service disruptions
Lower cost of change
Faster change turnaround time
Faster response to requests for new and enhanced functionality
Higher rate of deployment success
Less post-implementation re-work
Fewer “surprise” changes disrupting productivity
Higher user satisfaction
Too many unauthorized or emergency changes
Unnecessarily frequent deployments
Long change turnaround time
Deployments that require too much manual effort
Failed deployments
Deployments requiring re-work
Change-related incidents that impact service
Low user satisfaction

## Slide 5: IT change is constant, and has multiple triggers: You need a process to manage these requests
Configuration Management System
Work-Around
Fix
Incident & Problem
Service
Desk
Major Release
Security Patch
Operations
Business
Change and Release Management
New
Application
New
Version
Maintenance
Release
Infrastructure change is driven by:
Operational releases and patches.
Business requests for new or enhanced functionality.
Incidents and Problems detected by the Service Desk.

## Slide 6: What are the key practices involved in Change and Release Management?
Operational Excellence
Assessment
Testing
Planning
Approval
Automate
Automate
Achieve operational excellence by optimizing execution of these practices.
With good practices in place, you can introduce automation and increase efficiency.

## Slide 7: Protect the live environment from poorly assessed, tested, or planned changes with change approval
RFC Intake
Authorize, Build, and Test
Schedule Changes
Prioritize Changes
None of the required Change and Release activities can be executed until proper change approval is in place.
Faster
Better Quality
Lower Cost
Ensure that changes that are critical to the business are deployed sooner.
Stop deploying poorly built, planned, or tested changes.
Avoid investing in testing poorly planned changes.
Approval

## Slide 8: Improve assessment accuracy to facilitate deployment success
Change Categories
Dependencies
Technical Impact
Business Impact
Cost
It shouldn’t be a surprise when a release is deployed to the live environment.
Faster
Better Quality
Lower Cost
Use a shorter process for well-known, repeatable changes.
Avoid failures and re-work by understanding dependencies.
Avoid investing in risky, low-value changes.
Assessment

## Slide 9: Improve deployment time and efficiency by optimizing your planning processes
Bundle the changes and experience faster turnaround time.
Avoid poor implementations by adequately preparing users for change.
Fewer deployments and less rework.
Faster
Better Quality
Lower Cost
Phased vs. Big Bang Deployment
Full vs. Package Releases
Bundling of Related Changes
Communication and Training
A comprehensive deployment plan is developed before deployment is authorized.
Planning

## Slide 10: 1.2a Answer key: Improve quality of deployments by implementing rigorous testing protocols
No release should be approved without testing; while challenging, proper testing reduces change-related incidents and post-deployment re-work.
Faster
Better Quality
Lower Cost
Less rework and fewer rollbacks.
Fewer problems and superior
results.
Less rework and fewer problems.
Testing
Performance
System Integration
User Acceptance
Rollback

## Slide 11: Reduce operational costs by automating manual and resource-intensive tasks
Automation
Package Creation
Routine Installations
Testing Scripts
Package Deployment
Faster
Better Quality
Lower Cost
Less manual effort.
Fewer errors.
Fewer person hours.
Once people and process are in place, leverage the technology to reduce errors and speed up the change turnaround time.

## Slide 12: Workshop Outline
 | Name | Learn How to: | List of deliverables
Module 1 | Define the Target State | Make the case for Change and Release Management and obtain stakeholder buy-in. Identify process gaps in order to better prioritize your improvement efforts. Avoid over or under investing in Change and Release Management. Document an effective process that can be implemented at your organization. | Process benefits Current maturity level Target state Complete Change and Release Management process
Module 2 | Intake, assess, design, and build | Clearly define your roles and responsibilities. Categorize changes more effectively and avoid misuse of the Emergency category. Ensure that the proper level of process rigor is applied to different types of change. Standardize the change assessment process. Perform proper change assessment. Deploy less frequently. | Roles and responsibilities Request for Change form Change categories Emergency and Standard change process SOPs for assessing and evaluating changes SOPs for building and designing releases

## Slide 13: Workshop Outline
 | Name | Learn How to: | List of deliverables
Module 3 | Plan, test, and approve | Plan releases to facilitate CAB approval and deployment success. Perform rigorous and comprehensive testing. Establish and manage an effective Change Advisory Board. Prioritize changes in a way that balances the potential positive impact of a change with the potential risk. Schedule releases in a way that minimizes conflict and disruption. | SOPs for release planning SOPs for release testing CAB Charter List of CAB members and attendees CAB review, assembly, and voting standards Emergency CAB protocol
Module 4 | Release deployment and action plan | Deploy releases successfully. Ensure that users are adequately prepared to accept the changes associated with a release. Ensure that both technical and user validation is obtained for every release. Implement your new process and track progress for stakeholders. | SOPs for release deployment, including a pre-deployment checklist Post-Implementation review A list of automation requirements to aid in toolset procurement Change and Release Management Metrics Tool An action plan for successfully implementing the SOPs adapted during the workshop

## Slide 14: Agenda: Module 1
AM
PM
1.2 Make the case
1.2a Introduce ITIL
1.2b Identify your process challenges
1.1 Introduce the workshop
1.3a Perform a current state assessment
1.3 Assess current state
1.4 Document target state process
1.4a Choose a target state
1.2c Identify the benefits of your new process
1.1a Identify the objectives
1.4b Draw your ideal process

## Slide 15: Agenda: Module 2
AM
PM
2.2 Adapt SOPs for making and receiving RFCs
2.2a Define a Change for the SOP
2.2b Design an RFC form
2.1 Define the roles and responsibilities
2.3b Assess the technical and business impact
2.3 Adapt SOPs for assessing change impact
2.3c Determine the risk profile of a change
2.4 Adapt SOPS for release design and build
2.4a Bundle the changes
2.2c Categorize the changes
2.2d Map a process for Emergency and Standard Changes
2.4b Design the release logic
2.1a Define the change manager’s roles and responsibilities
2.1b Define the process phase roles and responsibilities
2.4c Determine the appropriate level of build automation
2.3a Determine the change priority

## Slide 16: Agenda: Module 3
AM
PM
3.2a Create a test plan
3.3a Identify CAB members
3.3b Determine CAB authority and responsibility
3.2 Adapt SOPs for release testing
3.1 Adapt SOPs for release planning
3.3 Adapt SOPs for change approval
3.4 Adapt SOPs for change prioritization and scheduling
3.4a Set prioritization and scheduling standards
3.2b Ensure user acceptance
3.4b Set Emergency CAB protocol
3.1a Create an implementation plan
3.1b Create a release plan
3.3c Set CAB review and voting standards
3.3d Know when to reject a change

## Slide 17: Agenda: Module 4
AM
PM
4.2a Create a pre-deployment checklist
4.3a Create a handover checklist
4.3b Decide what to include in the post-implementation review
4.2 Adapt SOPs for release deployment
4.1 Adapt SOPs for change communication
4.3 Adapt SOPs for post-deployment activities
4.4 Build a change and release action plan
4.4c Create an action plan
4.2b Adapt SOPs for deploying releases
4.4a Make a tool function checklist
4.1a Create a communication plan
4.2c Adapt SOPs for validating releases
4.4b Track metrics
4.2d Decide what level of deployment automation to introduce
4.4d Discuss implementation challenges and wrap up

## Slide 18: Change and Release Management Workshop Primary Deliverables
The Change and Release Management Standard Operating Procedure is a customizable document that can be used to document the formal Change and Release Management process that you will be adapting during the workshop.
The template includes standard operating procedures for all phases of the process.
The Request for Change Form will be used to standardize the change request process.
The Change Advisory Board Charter will be used to document CAB members, standards, and procedures.
The Info-Tech Change and Release Management Metrics Tool will be used to track and measure process success and report on key KPIs.
The Info-Tech Change and Release Management Maturity Assessment Tool will be used to identify process gaps and prioritize process improvements.

## Slide 19: Change and Release Management Workshop: Built on World Class Research, Experience, and Standards
Research Process
ITIL Driven
Based on industry standards
Complies with ITIL Version 3
Team with over 24 years of experience
Over 6 months of research and development
Based on primary and in-field research
Tools & Templates
Change and Release Management Maturity Assessment
Change and Release Management Standard Operating Procedure
Request for Change Form
CAB Charter
Change and Release Management Metrics Tool
238 page Research Report
40 in-depth activities and exercises