## Slide 1
Optimize the Application Maintenance Estimation (AME) Process
Augment your traditional expert estimation with parametric estimation to reduce surprises.
Info-Tech's products and services combine actionable insight and relevant advice with ready-to-use tools and templates that cover the full spectrum of IT concerns.© 1997 - 2014 Info-Tech Research Group

## Slide 2: Executive Summary
Overarching Insight
Use both expert and parametric estimation processes to reduce your risk of dated or inaccurate application maintenance estimations (AMEs), which often leads to quality degradation and failure to meet business requirements.
Poor application estimation is a root cause of many issues that plague poor quality artifacts.
Ignoring the intent of estimation, as a guide rather than a commitment, can undo sincere efforts aimed at saving the business money in the long term.
Leverage both expert and parametric estimation approaches in your process. Optimize across four estimation variables: size, complexity, effort, and cost.
Continual optimization is a leadership issue. Lack of transparency will go against the premise of better estimation practices.
Benchmarking your estimation costs against an industry standard should not be the end goal. Your objective in estimation is to reduce the variance between estimates and actual measurements.
Development team estimators and process analysts should exhibit subject matter expertise and authority.
Don’t underestimate the political element when obtaining approval. Addressing the needs of the most influential members will make it easier to get project sign-off.
A gradual rollout will help ensure that any conflicts will not arise at one time and overwhelm the operational team.

## Slide 3: Introduction
Traditional maintenance budget shortfalls are caused by poor estimations that rely on unbalanced estimation processes. Minimize these shortfalls by mitigating your estimation variances with expert and parametric approaches.
Has to defend maintenance budgets to business executives
Needs to understand the gaps that currently exist in his or her unbalanced estimation process
Wants to know what metrics to measure prior to a wider rollout
Requires an understanding of the various expert and parametric estimation techniques to make an informed decision
Identify gaps in your current estimation techniques.
Apply one of several estimation techniques within the expert and parametric models.
Document your new estimation process to include more than one estimation technique.
Establish metrics to gauge the variances in your estimations and overall success of your estimation optimization project.
This Research Is Designed For An Application Development Manager Who:
This Research Will Help You:

## Slide 4: Why consider an application maintenance estimation process optimization?
Your final build quality is intimately tied to proper estimation.
Having the right estimate has a direct impact on quality through resource and process vectors.
Resource: Inaccurate estimation often leads to under- or over-allocation of resources:
  Under-allocation: Resources typically find themselves consistently expending high effort to meet the project demands.
  Over-allocation: Leads to resources not having enough work to complete.
Process: A project typically follows a repeatable process in order to generate the appropriate metrics and ensure quality remains consistent.
  In an under allocated model, there will be pressure to bypass normative process in an effort to keep the budget maintainable. This typically leads to scope reduction after commitment has already been made, or omitting key steps in your process, such as testing.
Resources
Process
Quality output
Metrics
Info-Tech Insight
The final build is often used as a measure of quality. This artifact will only manifest the symptoms of your estimation complications. Poor application estimation is often a root cause of many issues that plague poor quality build artifacts.

## Slide 5: A scalable estimation process will help with the management and mitigation of project, resource, and governance issues
Given impact, accurate estimation is not an option but an essential practice.
  Ties into the TCO of a given application portfolio. This allows the business to decide if certain applications need to be sunset or retired due to the lack of sufficient ROI.
  Allows you to prioritize and consolidate maintenance tasks proactively by driving toward greater maintenance automation.
  Allows you to share maintenance resources across multiple projects efficiently rather than hiring to the point of overcapacity.
  Permits formulation of an outsourcing plan to contain the costs of managing project complexity within a given budget.
  Forms the basis of a risk assessment on cost cutting measures aimed at reducing overhead.
  Minimizes political influences from budget discussions that defeat its intended purpose.
  Provides transparency to the business on rationale for budget requests.
  Contains a built-in capacity for improvement through continual learning via variance estimation.
  Provides suitable metrics for value determination.
  Provides a scalable budget estimation practice rather than ad hoc guesses, which may differ with each successive iteration.
  Provides community support and lessons learned from other organizations that also use similar estimation practices.
  Enables more than one estimation technique to be used at the same time to validate the final estimation.
PORTFOLIO MANAGEMENT
RESOURCING
GOVERNANCE
SCALABILITY
Info-Tech Insight
Improving AME can only work effectively if there is transparency at both business and technical levels. Negotiate the intent of your estimation process to ensure business requirements are well understood and aligned with your project’s direction. Avoid undoing efforts aimed at saving costs in the long term.

## Slide 6: What is the industry saying?
Maintenance has more workers than any other type of development.
- Capers Jones, Founder, Software Productivity Research
Practitioners have expressed concern over their inability to accurately estimate costs associated with software development. This concern has become even more pressing as costs associated with development continue to increase.
- C. F. Kemerer, “An empirical validation of software cost estimation models,” Commun. ACM, May 1987
Software cost estimation is one of the prerequisite managerial activities carried out at the software development initiation stages and also repeated throughout the whole software life cycle so that amendments to the total cost are made.
- E. Papatheocharous, H. Papadopoulos, and A. S. Andreou, “Software Effort Estimation with Ridge Regression and Evolutionary Attribute Selection,” arXiv.org, Dec-2010
Software cost estimation is one of the most challenging project management tasks.
- V. Bozhikova and M. Stoeva, “An approach for software cost estimation,” CompSysTech 2010
On average we miss our estimations 50% of the time.
- Valerio Franceschin, The City of Calgary, Supervisor – Application Support
…there is no such thing as judgment-free estimation. One must use judgment to determine who will be involved in making the estimate and how they will be involved.
- S. Fraser, B. Boehm, H. Erdogmus, M. Jørgensen, S. Rifkin, and M. Ross, “The Role of Judgment in Software Estimation”, Feb. 2009

## Slide 7: Understand the approaches for AME
There are three schools of thought on estimation: expert, parametric, and hybrid.
Relies on the experience and intuition of individuals who have previously been through similar projects and have deep understandings of the scope and risk.
Can be done individually or as a group. The risk of individual estimation is lack of immediate corrective feedback while the risk of group estimation is yielding to a dominant personality.
This method can be done relatively quickly without having to rely on detailed analysis which helps for initial estimates.
Expert Estimation
Parametric Estimation
Our Recommendation: Hybrid Estimation
Involves a step-by-step approach of breaking the project into measurable components (such as functions, use cases, or tasks) and then using public or private data on realistic cost measures for each component.
There is some research to indicate that the difference between various parametric estimation techniques is negligible.
The benefit of an analytical approach is removal of subjectivity between various experts.
Uses a combination of both expert and parametric estimation techniques.
If starting with parametric estimation, the goal is to have the analytic approach validated by an expert so that parameters not being considered are accounted into the evaluation.
If starting with expert estimation, the analytic approach confirms that assumptions around functionality and integration are properly accounted in the estimation process.

## Slide 8: What is the industry saying about the estimation approaches?
“Parametric models won’t be more than a complement to expert estimation. Use simple estimation models in combination with expert judgment.” - Magne Jørgensen, Chief Research Scientist, Simula Research Laboratory
“Most of the software industry, as far as I have experienced, is much more willing to accept, understand, and properly use judgment-based estimation methods.” - Magne Jørgensen as quoted in S. Fraser, B. Boehm, H. Erdogmus, M. Jørgensen, S. Rifkin, and M. Ross, The Role of Judgment in Software Estimation, Feb. 2009
“...objective cost estimation is needed to ensure that the cost estimation is reliable and gives an objectivity-based classification of the methods for software estimation.” - V. Bozhikova and M. Stoeva, An approach for software cost estimation, 2010
Expert Estimation
Parametric Estimation
Hybrid Estimation
“Parametric predicts risks before they happen. Poor quality drives up maintenance costs long before the project starts.” - Capers Jones, Founder, Software Productivity Research
“You need to know parameters like countries, work habits of the people doing the work, and factor in non-work time. That will have impact on the development/maintenance cost over time.” - Capers Jones, Founder, Software Productivity Research
“Most risk analysis tools and techniques require the user to enter a good deal of information before they can provide useful diagnoses… These techniques are human intensive and then often difficult due to scarcity of seasoned experts and the unique characteristics of individual projects.” - Y. Yang, B. Boehm et al., Assessing COTS Integration Risk Using Cost Estimation Inputs, 2005
“It is in between those two things. We get a lot of quick, rapid completion type things. Some teams will take high-level systems, large sets. Other teams will take a granular approach.” - Valerio Francheschin, Supervisor – Application Support, The City of Calgary
“We should improve both expert judgment and model-based effort estimation, and combine the output of both approaches.” - Magne Jørgensen as quoted in S. Fraser, B. Boehm, H. Erdogmus, M. Jørgensen, S. Rifkin, and M. Ross, The Role of Judgment in Software Estimation, Feb. 2009
“But till date no single approach can be universally applied to the wide variety of software projects and effort drivers.” - R. Rhukla and T. Marwala, Modeling of Software Development Effort, International Journal of Advances in Engineering Sciences, Jul. 2013

## Slide 9: Apply Info-Tech’s AME framework to guide optimization of the AME process
Use a top-down approach to abstract away details and approach the project from a systems perspective.
TOP DOWN
BOTTOM UP
EXPERT
LOC
FUNCTION
POINT
WBS
USE CASE
DELPHI
EXPERT
JUDGMENT
PRICING
TO WIN
AGILE
POINTS
PARAMETRIC
Use a bottom-up approach to obtain granular details and drive out a detailed cost breakdown.
Use expert estimation techniques to leverage your experience.
Use parametric estimation to try and remove personal subjectivity.
  See the Appendix for a more detailed explanation of each type of expert and parametric estimation technique.
Info-Tech Insight
Take a balanced approach for AME. Have both expert and parametric estimation from a top-down or bottom-up perspective in your process. The goal is to improve both estimation types over time as any initial variance between them is discussed and assumptions managed.

## Slide 10: Optimize the application maintenance estimation process with a systematic, step-by-step approach
Section 1:
Understand the Project Rationale
Build your initial parametric dataset.
Assess your preparedness for AME process optimization.
Section 2:
Structure the AME Optimization Team
Set up a project team for your AME optimization project.
Create business metrics to measure value.
Develop a project charter.
Obtain stakeholder approval to proceed.
Section 4:
Optimize the AME Process
Build your AME production team.
Benchmark your estimation using historic data.
Identify costs to implement the new AME process.
Map business metrics to technical metrics.
Section 5:
Implement the AME Process
Develop the rollout and communications plan.
Implement the optimized AME process.
Prepare for potential hurdles.
Section 6:
Measure Ongoing Value
Track metrics to determine value over time.
Apply lessons learned to other projects.
Refine estimation models to suit your organization.
Section 3:
Analyze the Current AME Process Gaps
Identify and interview IT process stakeholders.
Identify business goals and IT drivers.
Draw your current and target AME states.
Find and prioritize your target state gaps.
1
2
3
4
5
6
Follow this icon in the top-right corner as a guiding model throughout this step-by-step AME optimization project.

## Slide 11: Use Info-Tech’s Application Maintenance Estimation Tool to assess and optimize the process
Each tab in this tool will help you roll out an optimized AME process. This tool will be used throughout this toolkit.
Ensure your evaluation is accurate by including multiple business and IT stakeholders from various departments in the gap assessment and costing.
The AME Tool:
Info-Tech’s Application Maintenance Estimation Tool can be used as a needs assessment, cost estimation, and performance documentation tool. It can be used to help you build an optimized process.
This tool will help you:
Identify the skills, processes, tracking, and governance that are needed for you to optimize your AME.
Identify the key roles in your AME optimization.
Establish a monitoring dashboard to track the performance of key instrumentation points.
Info-Tech’s Application Maintenance Estimation Tool.

## Slide 12: Info-Tech Research Group Helps IT Professionals To:
Sign up for free trial membership to get practical
solutions for your IT challenges
www.infotech.com
Quickly get up to speed with new technologies
Make the right technology purchasing decisions – fast
Deliver critical IT projects, on time and within budget
Manage business expectations
Justify IT spending and prove the value of IT
Train IT staff and effectively manage an IT department
“Info-Tech helps me to be proactive instead of reactive – a cardinal rule in a stable and leading edge IT environment.
  - ARCS Commercial Mortgage Co., LP
Toll Free: 1-888-670-8889