## Slide 1
Select and Implement an ESB Solution
Bring order to the chaos of your system traffic by implementing an enterprise service bus.

## Slide 2: Use this blueprint and accompanying Vendor Landscape to support your ESB selection and implementation
Launch the ESB Project and Collect Requirements
Phase 1
Not everyone’s connection and integration needs are the same. Understand your organization’s integration environment and the unique technical and functional requirements that accompany them to create the criteria and select a best fit ESB solution.
Use Info-Tech’s ESB Vendor Landscape contained in Phase 2 of this project to support your vendor reviews and selection. Refer to the use-case performance results to identify vendors that align with the requirements and solution needs identified by your earlier project findings.
Select an ESB Solution
Phase 2
Use the project steps and activity instructions outlined in this blueprint to streamline your selection process and implementation planning. Save time and money, and improve the impact of your enterprise service bus (ESB) by leveraging Info-Tech’s research and project steps.
Benefits
Phase 3
Plan the ESB Implementation

## Slide 3: Our Understanding of the Problem
Primary Audience
Application Directors and Managers looking to improve the application integration capabilities within their environment.
IT management looking to evaluate and select an ESB solution to serve as the integration middleware sitting deep within their application environment.
IT management looking to improve the messaging and connection capabilities within their application environment before they go live with a large enterprise application investment.
Secondary Audience
Enterprise architects, solution architects, or integration specialists looking to support their organization in identifying their business’s integration requirements and selecting the appropriate middleware solution.
Inventory and mapping of the organization’s integration environment
Selection of an ESB solution
Implementation plan for the procured middleware investment
Prepare your integration environment for an implementation of an ESB
Conduct an inventory of the business integration environment and select an ESB solution that fits its functional and technical needs
Create a plan for implementing the selected technology

## Slide 4: Executive Summary
Integration connections and messaging between different applications become more brittle and complicated as environments change and grow. Integration middleware, namely enterprise service buses (ESBs), provides a means to streamline application integration by serving as a central connection point.
With the increasing focus on SOA, and the growing connectivity and messaging requirements expressed by the business, IT departments require an integration solution that is scalable and highly flexible.
The ESB market is a mature space, with differentiation focused around architecture and deployment models, rather than out-of-the-box functionality.
ESBs sit deep within an organization’s application environment, making the right choice and implementation critical to the performance of the entire environment.
Before proceeding with an ESB implementation, evaluate your integration environment and identify the different integration patterns and requirements that you will have for your implemented solution.
Select your ESB considering the environment you will have tomorrow, not just the requirements you have today. More and more vendors are moving to the cloud, and are including robust iPaaS solutions that provide strong data and application integration functionality.
Integration middleware and ESB markets are full of mature solutions. As a result, selection will likely become concentrated on the architecture variations and service options related to a specific vendor’s solution.
Help make the case for an ESB by including it as a part of a larger, high profile IT or business initiative.
Expand your metrics beyond standard connectivity, throughput, and reuse counts to address the data latency and throughput needs of the business’s operations.

## Slide 5: Info-Tech Research Group walks you through the following steps when assisting you in selecting your ESB
Implement Solutions
Select Solutions
Launch Your Project
Phase
Importance
Greater
Average
Effort
Low
High
Milestones
Major Milestone
1 Understand ESB technology
1 Assess organizational readiness
2 Structure your project
2. Get stakeholder buy-in
3 Gather requirements and document architecture
4 Analyze vendors in the ESB market
5 Conduct a Proof-of-Concepts and evaluate vendor solutions
5 Select your vendor
6 Create product specific architecture
6 Plan configuration and deployment
6 Create governance plan
6 Develop ESB deliverables
7 Evaluate project metrics
4 Shortlist vendors
Locate your starting point in the research based on the current stage of your project.

## Slide 6
Info-Tech offers various levels of project support to best suit your needs
DIY Toolkit
Guided Implementation
Workshop
Consulting
Info-Tech Involvement
“Our team has already made this critical project a priority, and we have the time and capability, but some guidance along the way would be helpful.”
“Our team knows that we need to fix a process, but we need assistance to determine where to focus. Some check-ins along the way would help keep us on track.”
“We need to hit the ground running and get this project kicked off immediately. Our team has the ability to take this over once we get a framework and strategy in place.”
“Our team does not have the time or the knowledge to take this project on. We need assistance through the entirety of this project.”
Degree of Customization
Diagnostics and consistent frameworks used throughout four options

## Slide 7
Best-Practice Toolkit | Assess the value and fit of ESB technology for the organization ESB Readiness Assessment Tool 2. Structure an ESB selection project ESB Procurement Project Charter Template ESB Project Appropriateness Assessment 3. Gather and analyze ESB requirements ESB Requirements Workbook ESB Service Mapping Catalog Data Integration Mapping Tool ESB Use-Case Fit Assessment ESB Principles and Guidelines ESB Architecture Decisions Template | 4. ESB Vendor Landscape ESB Vendor Landscape ESB Vendor Shortlist & Detailed Feature Analysis Tool 5. Select an ESB solution ESB RFP Template Vendor Response Template ESB Suite Evaluation and Scoring Tool | 6. Plan ESB Implementation ESB Implementation Plan Template ESB Test Plan Template 7. Evaluate Project Metrics ESB Center of Excellence Charter Template ESB Change Request Template
Blueprint Phase Outcomes | Phase 1 Outcome: Launch of your ESB Selection Project Development of your organization’s ESB requirements | Phase 2 Outcome: Selection of an ESB solution | Phase 3 Outcome: A plan for implementing the selected ESB solution
Onsite Workshop | Module 1: Launch the ESB Selection Project | Module 2: Plan the Procurement and Implementation Process | 
Project Overview
Launch the ESB Project and Collect Requirements
Select an ESB Solution
Plan the ESB Implementation

## Slide 8: ESB Selection Workshop Overview
 | Day 1 | Day 2 | Day 3 | Day 4
Preparation | Workshop Day | Workshop Day | Workshop Day | Working Session
Workshop Preparation Facilitator meets with the project manager and reviews the current project plans and IT landscape of the organization. A review of scheduled meetings and engaged IT and business staff is performed. | Morning Itinerary Facilitate activities from Section 1 and Section 2, including project scoping and resource planning. Conduct overview of the ESB market landscape, trends, and vendors. Afternoon Itinerary Begin conducting an inventory of the organization’s. integration environment Map integration scenarios. Identify integration patterns. | Morning Itinerary Complete IT inventory assessment. Afternoon Itinerary Document architecture environment. Make critical architecture decisions. Document high level solution requirements. | Morning Itinerary Perform a use case scenario assessment. Review use case scenario results; identify use case alignment. Review the ESB Vendor Landscape vendor profiles and performance. Afternoon Itinerary Continue review of ESB Vendor Landscape results, use case performance results. Create a custom vendor shortlist. Investigate additional vendors for exploration in the marketplace. | Workshop Debrief Meet with project manager to discuss results and action items. Wrap up outstanding items from the workshop. Procurement Support The facilitator will support project team to outline the RFP contents and evaluation framework. Plan demo script. Input: solution requirements and use case results.
The light blue slides at the end of each section highlight the key activities and exercises that will be completed during the engagement with our analyst team.
Contact your account representative or email Workshops@InfoTech.com for more information.

## Slide 9: Use these icons to help direct you as you navigate this research
This icon denotes a slide that pertains directly to the Info-Tech Vendor Landscape on Enterprise Service Bus technology. Use these slides to support and guide your evaluation of the ESB vendors included in the research.
This icon denotes a slide where a supporting Info-Tech tool or template will help you perform the activity or step associated with the slide. Refer to the supporting tool or template to get the best results and proceed to the next step of the project.
This icon denotes a slide with an associated activity. The activity can be performed either as part of your project or with the support of Info-Tech team members, who will come onsite to facilitate a workshop for your organization.
Use these icons to help guide you through each step of the blueprint and direct you to content related to the recommended activities.