## Slide 1
Comply with the Security Requirements of HIPAA or SOX
Compliance and security are two languages; you need to be able to translate them.

## Slide 2: Our understanding of the problem
Chief information security officers and chief compliance officers who need to ensure their organization is adhering to HIPAA, or SOX compliance.
Security managers who need to implement security controls to meet compliance.
Compliance managers who need to meet, maintain, and prove compliance adherence.
Determine what compliance obligations your organization has.
Identify gaps in your current information security compliance requirements.
Develop a roadmap focused on the prioritization of your needed actions to mitigate your compliance gaps.
CIOs and IT managers who are looking for an easy-to-use guide on what controls their compliance obligations mean for security.
Develop an easy-to-understand list of initiatives to be completed to become compliant.

## Slide 3: Executive summary
Many organizations need to adhere to various compliance obligations through the implementation of specific security controls and documentation of these controls for verification.
This means proper identification and assessment of compliance obligations with effective development of controls to implement.
Regulatory compliance obligations can be daunting requirements that are often extremely long and complex to understand for the average security manager. If they aren’t a huge pain to understand, they can be frustratingly ambiguous around what actually needs to be done, leaving the security manager confused and unsure.
Organizations need a simple, easy-to-read, and easy-to-understand guide on how to efficiently and effectively translate regulatory compliance obligations into actionable security requirements so they can adhere to compliance requirements.
All compliance-related efforts need to be in alignment with the organization’s greater information security strategy and IT strategy. Aligning these will ensure that compliance is in support of the organization’s growth strategy and is not an impediment or obstacle.
Focus on translating wordy or ambiguous security obligations into security requirements which can be turned into actions and initiatives to be prioritized and carried out.
Focus on clarity over simplicity. Meeting compliance obligations will never be simple or short, so don’t try and make it so. Focus instead on making your compliance straightforward.
Align compliance efforts with IT and security. Compliance is one aspect of your IT and security functions. Effective compliance supports these other strategies and mitigates any obstacles it creates.

## Slide 4: This project focuses on meeting your regulatory requirements in the clearest and most straightforward way
Meeting regulatory requirements is complex and ambiguous, and will never be simple.
You will never be able to simplify that several hundred page regulatory document into a simple ten-step process. Anyone who says they can clearly hasn’t tried it themselves.
Governance, risk, and compliance (GRC) tools will often be sold as simplifying compliance. This is not true. GRC tools will simplify tracking and managing compliance. They do not, however, help in directly meeting specific regulatory requirements.
So if being able to simplify your regulatory requirements is not an option, then what?
Info-Tech will make your compliance management easy and straightforward.
The answer is clarity around meeting regulatory requirements.
What organizations need is an easy-to-understand way to meet their regulatory requirements. It may still be a huge document or process, but it will be of value, and what is needed is for it to be clear and able to be determined in a straightforward process. This blueprint will save you time, effort, and a massive headache.
This project provides you with an easy-to-follow process that will generate a clear roadmap on what to do to meet your regulatory requirements.

## Slide 5: Compliance management can be one of the largest challenges for CIOs and CISOs alike
  Being audited when non-compliant will result in serious financial fines.
  Severe non-compliance can cost millions of dollars.
  This doesn’t account for additional costs such as incident response or loss of goodwill.
  Failure to adhere when legally required will expose you to civil negligence litigation and possible criminal suits that could result in jail time.
  If you want to continue to operate in your industry, you need to adhere to your regulatory legal requirements.
  Failure to comply can result in the suspension or revocation of operational capabilities.
  Failure to comply will likely result in IT, the CIO, and the CISO being deemed responsible for the failure.
  Worst-case scenario will include people losing their jobs over this.
  Audits and other compliance-related findings often result in changes that cannot be deferred.
  Mandated process changes and IT system enhancements can be expensive and disruptive to daily operations.
Punitive fines
Exposure to personal liability
Punitive sanctions
Poor perception of IT
Mandated changes
You can’t afford to gamble recklessly with external compliance. Losing can expose your organization to severe penalties and even land you in jail.
CEOs, CIOs, and CISOs all feel the compliance pain
All stakeholders are concerned with compliance management.
Although IT may not be responsible for understanding the full legal and regulatory requirements facing the organization, as the custodian of information, IT is in a position of responsibility to ensure compliance success.
The CISO should view compliance as an opportunity to reduce frustration in daily activities while simultaneously improving their reputation as a strategic business partner.
A reactive approach to compliance puts your organization at risk:

## Slide 6: Compliance is always a key organizational consideration
Chart: 
| Compliance Regulatory Requirements | Risk Assessments | Customer Expectations | Executive Driven | Media Attention to Security/Breaches | Return on Investment | Other
Column1 | 0.4 | 0.25 | 0.15 | 0.08 | 0.07 | 0.02 | 0.03
* Information Security Trends, 451 Global Digital Infrastructure Alliance Report, April 2015
** Is Your Company Ready for a Big Data Breach – The Second Annual Study an Data Breach Preparedness, Ponemon Institute, September 2014
***From Cybersecurity to IT Governance – Preparing Your 2014 Audit Plan, Protiviti’s Third Annual Audit Benchmark Survey
Sources:
An audit will happen this year
This is your responsibility
Forty percent of security executives said that compliance/regulatory requirements are the primary driver of information security initiatives within their organization. This beat out other drives such as risk assessments at 25% and customer expectations at 15%.*
  Ninety-three percent of business leaders believe executive management, such as the CIO, should be involved in the IT audit risk assessment process.***
  More than 88% of organizations with revenues exceeding $100 million conduct an annual IT audit and 68% of organizations with revenues less than $100 million conduct an annual IT audit.***
  Compliance officers are the second most common primary person/function to manage a data breach response team (after the CISO), demonstrating high levels of accountability and responsibility being placed with a compliance-related role. Seventy-six percent of respondents said legal and compliance departments participate in incident response.**

## Slide 7: Avoid costs of non-compliance by targeting your cost components
No organization chooses to be non-compliant because punitive fines are less than cost of compliance.
Critical consideration determines how to reduce the cost of compliance instead of saving the cost of not doing it.
Total Compliance Cost: The total annual cost your organization incurs to mitigate compliance risk and pay compliance-related damages. This is roughly made up of three variables.
Cost of compliance
The total annual costs incurred to implement and maintain compliance. Made up of costs for:
Policy and process development
Security measures
Internal controls
Cost of non-compliance
The total annual costs an organization incurs. This is not exact but includes items such as:
Fines
Punitive damages
Security breaches
Privacy violations
Potential brand impact (goodwill harm)
Incident response
Legal costs
Compliance is about economics for any organization
Cost of assessment
The total annual costs incurred to assess compliance. This can be composed of:
Gap analysis costs
Audit costs
Organizations try to reduce the scope to minimize the cost of compliance and even close out a business line if costs may be more than the revenue.
If you optimize the compliance process, cost might be a convincing point to the security directors/managers.
  Sources: The true cost of compliance, Ponemon Institute and Tripwire, July 2011
Average cost of compliance is $3,259,570. Cost by organizational headcount yields a compliance cost of $222 per employee.
Average cost of non-compliance is $9,368,351. Cost by organizational headcount yields a per capita non-compliance cost of $820 per employee.

## Slide 8: This blueprint covers two of the most prominent separate industry regulatory frameworks
HIPAA: Figuring out where security and privacy responsibilities lay can be confrontational at best. When you know what each requirement means you can easily know who should be responsible. HIPAA applies to any organization dealing with personal health information in the US.
SOX: Translating “strong internal controls” into requirements and developing supporting actions is more art than science.
SOX applies to publicly-traded organizations in the US.
Although each of these regulatory frameworks apply to different industries and have different requirements, the process to meeting them is the same.
Each regulatory compliance framework has specific issues that an organization can feel.
This is the methodology Info-Tech has developed to meet these regulatory frameworks.
This blueprint outlines specific processes to be carried out to develop a roadmap on how to meet any one of these frameworks.
The only thing that differs when meeting these frameworks is specific content.

## Slide 9: Understand where compliance management fits in your complete information security program
Info-Tech covers a wide range of security areas including network security services, asset security services, and identity security services.
For any organization that operates with some regulated data, compliance management is a foundational area for a complete information security program.
Security Analytics | Security Incident Response
Management
Security charter, organization, policies, security strategy/alignment, info risk mgmt., information security compliance, security internal audit, security management services, third-party management, HR security, training and awareness, physical security, security eDiscovery, and forensics, backup and recovery, BCP/BCM, measurement
Mega Trend
Mappings
Cloud, Mobility, Big Data, Consumerization/BYOX
Advanced Persistent Threat Protection
Network Security Services
NGFW
IDPS
Net DLP
NAC
Etc.
Asset Security Services
Data
Endpoints
Apps
Identity Security Services
IdM
SSO
MFA
UP/DP
Etc.
Governance
Security evaluation, direction, monitoring, assurance, and communication
SOF

## Slide 10: Although compliance programs vary by organization, several specific common inputs result in the highest value
Successful compliance programs all have several key common inputs…
Compliance goals and initiatives come from business needs
The compliance framework fits into the bigger picture
There is a single holistic compliance program
Management commitment to compliance management is demonstrated through a top-down approach
…that result in the full value of having a compliant organization.
A business-oriented approach to compliance ensures that Security is working on the right initiatives to maximize its value to the organization. All compliance activities should be derived from an analysis of business requirements.
  The compliance program needs to be compatible with the existing frameworks, policies, guidelines, and governance structures. When organizations forget to align different frameworks, it causes confusion for employees and decreases the legitimacy and effectiveness of the program.
  Building a holistic framework ensures that all of your bases are covered while preventing duplications of the same functions, resulting in a more efficient program.
  “Comply once, report many times.” For example, if log management is required by multiple compliance obligations, manage logs at the highest requirement to satisfy all requirements.
  Both management buy-in and commitment are essential to compliance success. Executive sponsors and stakeholders need to understand that compliance management requires active participation and commitment, not just a budget approval.
  Simpler security governance programs are easier to adopt and maintain. Even if the proposed program isn’t ideal initially, it’s easier to execute and continuously improve than it is to start off with a large, complex program.
Beyond meeting compliance, the compliance program is easy to execute and maintain.

## Slide 11: Info-Tech’s methodology for compliance focuses on clarity and comprehensiveness
There’s no memory test when meeting compliance so why would you try and simplify it as if there is.
Regulatory requirements are massive documents. There is only limited room to simplify and shorten them.
Compliance isn’t simple, so don’t try and make it simple
Clarifying what requirements you must meet is the best way to achieve adherence faster.
It is okay if you end up with a huge list of control gaps and initiatives to meet those requirements, just as long as you can understand them.
You need to align your compliance efforts with your security strategy and overall IT strategy.
Often, organizations focus on compliance for compliance’s sake.
Aligning will ensure compliance supports security and IT and isn’t an obstacle.
Remember, compliance doesn’t equal being secure or having a security program. You need to have other security functional areas to ensure the best security for your organization and its data.
Chart: 
| Auditing | Policy and Process Governance | Vulnerability Management | Event Management | Incident Management | Security Culture | Risk Analysis
Sales | 0.125 | 0.125 | 0.125 | 0.125 | 0.125 | 0.125 | 0.125
Compliance
Risk Analysis
Auditing
Security Culture
Vulnerability Management
Event Monitoring
Incident Management
Policy and Process Governance
Align compliance with security and IT
Focus on clarification of
compliance instead
Compliance is an overlay upon your security functions that requires its own efforts and resources.

## Slide 12: This blueprint will help you meet your HIPAA or SOX regulatory requirements in a clear way
Our research will:
Translate compliance requirements into actual actions you can carry out. Turn ambiguous and often open-ended statements into clear and understandable security initiatives.
Save you the headache and time of deciding what you have to do to meet your compliance requirements.
Document your controls in a simple format so you are prepared for the impending audit.
1
2
3
You need to understand your security obligations and their boundaries.
Understanding all of your security obligations (whether they are compliance, customer, or business oriented) and your security scope and boundaries will ensure you are structuring your efforts to specific parameters.
Articulate what your end goal is.
Compliance should not just be done for compliance’s sake. Articulate what is your end goal is beyond compliance so you can be become more secure as well as compliant.
Perform a current state assessment.
This blueprint follows a systematic methodology to ensure your efforts not only meet compliance but improve your organization’s overall security posture.
4
Identify gap initiatives.
5
Make a roadmap for meeting compliance.
This is about preparation and ensuring compliance is not siloed.
These are seen as your more traditional steps.
Info-Tech ensures that you can perform these steps as clearly and succinctly as possible.

## Slide 13: Guided Implementations and measured value
Phase | Measured Value
Phase 1: Assess the current state | Identify security compliance requirements and make the case for a compliance management program: Consultant at $100 an hour for 8 hours = $800 Conduct a current state assessment or audit of compliance: Consultant at $100 an hour for 40 hours = $4,000
Phase 2: Conduct a gap analysis | Identify target levels of compliance needed by the organization: Consultant at $100 an hour for 16 hours = $1,600 Identify gaps and initiatives that can meet compliance requirements: Consultant at $100 an hour for 24 hours = $2,400
Phase 3: Build a compliance roadmap | Prioritize the implementation of the initiatives: Consultant at $100 an hour for 40 hours = $4,000 Identify dependencies of the initiatives: Consultant at $100 an hour for 40 hours = $4,000 Build out a compliance roadmap: Consultant at $100 an hour for 40 hours = $4,000 Develop a review process and a metrics program: Consultant at $100 an hour for 40 hours = $4,000
Potential financial savings from utilizing Info-Tech resources | Phase 1 ($4,800) + Phase 2 ($4,000) + Phase 3 ($16,000) = $24,800

## Slide 14: Info-Tech offers various levels of support to best suit your needs
Consulting
“Our team does not have the time or the knowledge to take this project on. We need assistance through the entirety of this project.”
Guided Implementation
“Our team knows that we need to fix a process, but we need assistance to determine where to focus. Some check-ins along the way would help keep us on track.”
DIY Toolkit
“Our team has already made this critical project a priority, and we have the time and capability, but some guidance along the way would be helpful.”
Workshop
“We need to hit the ground running and get this project kicked off immediately. Our team has the ability to take this over once we get a framework and strategy in place.”
Diagnostics and consistent frameworks used throughout all four options

## Slide 15: Navigate the three phases of the blueprint using this table of contents
Phase 1: | Phase 2: | Phase 3:
Step 1.1: Identify your organization’s regulatory security compliance obligations | Step 2.1: Assess organizational friction to compliance | Step 3.1: Prioritize the implementation of your initiatives
Template: Compliance Business Case Template | Template: Compliance Business Case Template | Tool: Security Compliance Translator Tool
Step 1.2: Identify and align other security obligations | Step 2.2: Identify your target level of regulatory requirements | Step 3.2: Build an effort map
Template: Compliance Business Case Template | Template: Compliance Business Case Template | Tool: Security Compliance Translator Tool
Step 1.3: Define the scope of your compliance | Step 2.3: Determine your desired future state of compliance | Step 3.3: Identify dependencies of your initiatives and determine phases
Template: Compliance Business Case Template | Template: Compliance Business Case Template | Template: Compliance Business Case Template Tool: Security Compliance Translator Tool
Step 1.4: Make the case for a security compliance management program | Step: 2.4: Identify your compliance gaps and determine initiatives to close the gap | Step 3.4: Build your compliance roadmap
Template: Compliance Business Case Template | Tool: Security Compliance Translator Tool | Tool: Security Compliance Translator Tool
Step 1.5: Gain an executive champion | Step 2.5: Identify current security projects to align | Step 3.5: Develop a review process and a metrics program
Template: Compliance Business Case Template | Template: Compliance Business Case Template | Template: Compliance Business Case Template
Step 1.6: Perform a current state assessment of your compliance adherence | 2.6: Group similar initiatives | 
Tool: Security Compliance Translator Tool | Tool: Security Compliance Translator Tool | 

## Slide 16: Comply with the Security Requirements of HIPAA or SOX project overview
Best-Practice Toolkit | 1.1 Identify your security compliance obligations. 1.2 Identify other security obligations. 1.3 Define the scope of your compliance. 1.4 Gain an executive champion. 1.5 Make the case for a compliance management program. 1.6 Perform a current state assessment. | 2.1 Assess organizational friction to compliance. 2.2 Identify your target level. 2.3 Determine your desired future state of compliance. 2.4 Identify your gaps and initiatives to bridge the gap. 2.5 Identify current security projects that align. 2.6 Group similar initiatives. | 3.1 Prioritize the implementation of your initiatives. 3.2 Build an effort map. 3.3 Identify dependencies of your initiatives and determine phases of implementation. 3.4 Build your compliance roadmap. 3.5 Develop a review program and a metrics program.
Guided Implementations | 1.3 Define scope and boundaries. 1.6 Perform a current state assessment. 1.6 Review current state assessment. | 2.3 Determine desired future state of compliance. 2.4 Identify gaps and initiatives to bridge the gaps. 2.6 Group similar initiatives and align under the security framework. | 3.2 Prioritize initiatives and build an effort map. 3.4 Build the compliance roadmap. 3.5 Develop a review and metrics program.
Onsite Workshop | Module 1: Make the Case and Assess Your Compliance Current State | Module 2: Determine Your Target State and Perform a Gap Analysis | Module 3: Build a Compliance Roadmap
 | Phase 1 Results: Determined current level of compliance adherence. | Phase 2 Results: Identified initiatives to meet your compliance requirements. | Phase 3 Results: Completed compliance implementation roadmap. Introduced metrics program.
Assess current state
Perform a gap analysis
Build a roadmap

## Slide 17: Workshop overview
Morning Itinerary Identify and document your regulatory compliance obligations. Identify other security obligations. Make the case for a compliance management program. Define the scope of your compliance program. Afternoon Itinerary Perform a current state assessment of your compliance adherence. | Morning Itinerary Continued: Perform a current state assessment of your compliance adherence. Afternoon Itinerary Assess organizational friction to compliance. Identify your target level and determine your desired future state of compliance. Identify current security projects that align. | Morning Itinerary Identify your gaps and initiatives to bridge the gap. Afternoon Itinerary Continued: Identify your gaps and initiatives to bridge the gap. Group similar initiatives. | Morning Itinerary Prioritize the implementation of your initiatives. Build an effort map. Identify dependencies of your initiatives and determine phases of implementation. Afternoon Itinerary Build your compliance roadmap. Develop a review process. Develop a metrics program. | Workshop Debrief Develop a communication deck that outlines the workshop. Next Steps Review roadmap with necessary stakeholders. Begin implementation of your compliance-related initiatives.
This workshop can be deployed as either a four- or five-day engagement depending on the level of preparation completed by the client prior to the facilitator arriving onsite.
Contact your account representative or email Workshops@InfoTech.com for more information.
Workshop Day 1 | Workshop Day 2 | Workshop Day 3 | Workshop Day 4 | Workshop Day 5

## Slide 18: Use these icons to help direct you as you navigate this research
This icon denotes a slide where a supporting Info-Tech tool or template will help you perform the activity or step associated with the slide. Refer to the supporting tool or template to get the best results and proceed to the next step of the project.
This icon denotes a slide with an associated activity. The activity can be performed either as part of your project or with the support of Info-Tech team members, who will come onsite to facilitate a workshop for your organization.
Use these icons to help guide you through each step of the blueprint and direct you to content related to the recommended activities.
This icon indicates the current section and project step.
1.1
    This icon denotes a Guided Implementation. This is a opportunity to speak with an Info-Tech analyst to receive tailored advice for your organization on the specific step you are currently working on.
    These icons denote an Info-Tech Insight which is a unique insight or point of view developed by an Info-Tech analyst that relates to the completion of the current step of the project.